## Slide 1
Streetcar East Extension
Campbellton Rd LRT
Streetcar West Extension
BeltLine SW LRT
Clifton Corridor LRT***
BeltLine NE LRT
BeltLine SE LRT***
BeltLine West LRT***
Metropolitan Pkwy ART
Cleveland Ave ART
Peachtree Rd ART
Capitol Ave/Summerhill BRT
North Ave BRT
Northside Dr BRT
Greenbriar Transit Center
Moores Mill Transit Center
Station Enhancements: Bankhead/Five Points/ Vine City/Others
Local Bus Service
2025
2030
2035
2040
2045
2050
2055
2020
ART
BRT
LRT
Stations/Transit Centers
Existing Streetcar Improvements
SEQUENCING SCENARIO
(VERSION 15)
Phase I
Phase II
Bankhead
Five Points
Vine City
Other Station Enhancements
*Pre-project planning is dashed
MARTA will consider alternative delivery methods and P3 for LRT projects
Current Peak Spending Year: 2032
Project sequencing will adjust as projects advance and must react to current market conditions and the availability of federal dollars
PRINT DATE: 22 May 2019
***Assumes funding gap closed
As sequenced, some LRT projects have both capital and O&M funding gaps that will need to be addressed as projects advance
Notes: This sequencing plan was approved by MARTA Board of Directors on June 13.

## Slide 2
Project Delivery Process
Notes: The majority of the More MARTA Atlanta projects will be seeking federal funding.